Sherlock-IT Current State Case File

Consolidated from the attached Sherlock project source materials

| Prepared | April 13, 2026 |
| --- | --- |
| Scope | Attached source materials only; no live repository or web verification used in this consolidation |
| Status | Canonical planning baseline; not evidence of a production-ready implementation |

Bottom line Sherlock-IT currently reads as a platform concept and planning program, not yet a finished product. The clearest supported path is RuVector-first memory and retrieval, RVF-aligned packaging, Linux-appliance-first deployment, and a Sherlock-method reasoning layer with MirrorShark still undefined in scoring, contracts, and evidence calibration.

# Contents

- 1. Purpose and source inventory

- 2. Current state in one page

- 3. Canonical project definition

- 4. Confirmed architecture and operating model

- 5. Product and user-experience direction

- 6. Roadmap and maturity assessment

- 7. Gaps, missing elements, and contradictions

- 8. Immediate next actions

- Appendix A. Source reconciliation

# 1. Purpose and source inventory

This file replaces the fragmented source set with one cleaner baseline. It consolidates confirmed points, separates them from assumptions and research threads, and marks the missing pieces still needed before Sherlock-IT can move from concept to build execution.

| Source file | Role in the case | How it was used here |
| --- | --- | --- |
| Sherlock-IT Platform Roadmap | Implementation stance and phased roadmap | Used as the strongest source for near-term platform direction and adoption timing. |
| Sherlock-IT Research Executive Brief | Executive synthesis | Used to confirm platform shape, deployment posture, and staged adoption guidance. |
| RuVector Documentation Guide | Documentation policy | Used to establish source-of-truth rules and to separate upstream documentation from internal notes. |
| How to Think and Solve Problems Like Sherlock Holmes as a Software Engineer | Mixed working notes | Used selectively for Sherlock-IT concept, UX, and method. Unrelated or unverified sections were demoted. |
| Accelerated Edge AI Hardware Landscape Against a 257-Core Agentic Chip Target | Hardware research | Used as a hardware reality check and to prevent unsupported roadmap assumptions. |

Source hygiene finding One attached source file is heavily mixed: it combines project overview material, generic Sherlock-method content, unrelated repo lists, WeftOS notes, hardware notes, markup artifacts, and promotional claims. In the consolidated case file, only the Sherlock-relevant and internally consistent portions are retained as baseline content.

# 2. Current state in one page

| Dimension | Current state | Assessment |
| --- | --- | --- |
| Project identity | Local-first, multi-agent reasoning platform built around evidence gathering, hypothesis comparison, and ranked outcomes. | Supported |
| Primary substrate | RuVector for shared memory, retrieval, graph-adjacent capabilities, and local AI surfaces. | Supported |
| Packaging stance | RVF-style portable project units. | Supported |
| Kernel stance | RuVix aligned to the long-range vision but not a required root dependency now. | Supported but deferred |
| Deployment posture | Linux appliance first; browser and mobile treated as thin clients. | Supported |
| Reasoning layer | Sherlock Method loop plus a planned MirrorShark multi-path comparison engine. | Conceptually supported; design incomplete |
| User interface concept | Browser-triggered investigation flow with ranked results, alternatives, and full report delivery. | Partially specified |
| Hardware strategy | Do not anchor delivery timing to a verified 257-core chip. | Supported |
| Maturity | Planning baseline with architecture direction; implementation contracts and proof artifacts are still missing. | Supported |

Tell-it-like-it-is assessment The attached materials support a credible product direction, but they do not yet prove an integrated Sherlock-IT implementation. What exists in the source set is mainly architecture framing, roadmap guidance, UX intent, and research curation.

# 3. Canonical project definition

Sherlock-IT should be defined, for current planning purposes, as a local-first multi-agent investigation platform that:
1) collects evidence and context,
2) separates facts from assumptions,
3) generates competing hypotheses,
4) compares them in parallel,
5) ranks outcomes by probability and evidence strength,
6) identifies missing evidence and recommended next actions.

## Canonical terminology

| Term | Canonical meaning in this file | Keep / change |
| --- | --- | --- |
| Sherlock-IT | The platform as a whole. | Keep |
| Sherlock Method | The reasoning loop used to structure investigations. | Keep |
| MirrorShark | The planned engine for parallel candidate generation, scoring, and comparison. | Keep, but define formally next |
| RuVector | Primary memory and retrieval substrate. | Keep |
| RVF | Packaging and portability layer for Sherlock units. | Keep |
| RuVix | Future-state kernel alignment track, not immediate dependency. | Keep with deferred scope |
| 257-core chip / Cognitum-style hardware | Research or aspirational hardware direction, not a confirmed baseline dependency. | Demote from core scope |

## Scope boundaries

| Category | Included in the current baseline | Not baseline unless separately approved |
| --- | --- | --- |
| Core platform | RuVector-first memory and retrieval, RVF packaging, agent coordination, reasoning workflow, Linux appliance root. | Kernel rewrite, custom silicon dependency, broad monorepo adoption. |
| Reasoning | Evidence collection, hypothesis generation, elimination, validation, probability ranking. | Undefined adaptive learning claims, unsupported truth guarantees. |
| UX | Thin-client control surfaces, browser-triggered investigations, report generation. | Full omnichannel account-linking platform until privacy and integration contracts are written. |
| Research threads | Hardware market scan as background, adjacent repo inventory as optional inputs. | Trading stacks, unrelated Sherlock tools, or external OS concepts as default dependencies. |

# 4. Confirmed architecture and operating model

## Platform architecture

| Layer | Role | Current decision |
| --- | --- | --- |
| Client surfaces | Browser, web, mobile, and operator-facing control points. | Treat as thin clients first. |
| Coordination layer | Agent coordinator plus domain agents and routing logic. | Core platform concern; contracts still missing. |
| Reasoning layer | Sherlock Method workflow and MirrorShark candidate comparison. | Define as application logic above the memory substrate. |
| Memory and retrieval layer | Shared context, vector retrieval, graph-adjacent reasoning, evidence storage. | Build on RuVector first. |
| Packaging layer | Portable, auditable artifact for models, indexes, and runtime pieces. | Adopt RVF-style pattern. |
| Kernel and hardware layer | Future deep integration path. | Track separately; do not block current delivery. |

## Operating method

| Step | Purpose | Needed implementation artifact |
| --- | --- | --- |
| Define | Frame the exact question or claim to test. | Input schema for claim, context, and constraints. |
| Observe | Collect evidence and raw signals. | Evidence record format and source metadata. |
| Hypothesize | Generate multiple candidate explanations. | Candidate object schema and generation rules. |
| Eliminate | Remove candidates that conflict with evidence. | Conflict rules and traceability logic. |
| Validate | Test predictions and seek confirming or disconfirming evidence. | Validation plan format and test hooks. |
| Rank | Score the remaining candidates by probability and support. | MirrorShark scoring model and calibration method. |
| Recommend | State the most likely answer, top alternative, and next actions. | Output contract and report template. |

MirrorShark status MirrorShark is central to the platform story, but the attached materials do not define its scoring formula, candidate schema, evidence weighting model, calibration method, or evaluation harness. That makes it a named concept, not yet an operationally specified subsystem.

## Source-of-truth policy

- Use the official ruvnet/RuVector repository and linked upstream documentation as the implementation truth source.

- Use internal Sherlock notes for planning context, synthesis, and local decisions only.

- When internal notes and upstream docs differ, default to upstream unless an exception is documented.

- Do not mix RuVector core behavior, RVF packaging behavior, and RuVix kernel concepts into one undifferentiated layer.

# 5. Product and user-experience direction

The strongest UX thread in the attached materials is an investigation workflow that starts from a user question or highlighted claim, runs a structured reasoning pass, then returns a ranked conclusion, a strongest alternative, and a fuller report.

| UX element | What the source materials suggest | Current status |
| --- | --- | --- |
| Entry point | Browser extension or similar trigger from a highlighted claim. | Direction only |
| Primary result | Probability-style answer plus strongest alternative explanation. | Direction only |
| Detailed result | Full report by email, text, or web dashboard. | Direction only |
| Account linking | Optional links to user-preferred AI or identity surfaces. | Needs privacy and integration design |
| Education layer | Guided journey to teach inquiry and interpretation. | Concept only |
| Private hardware | Future option for a private full-stack appliance. | Deferred; not baseline |

UX gap The source set describes desired outcomes, but not the exact interaction model, page flows, report schema, evidence view, explanation depth controls, or what users can inspect when the system is uncertain.

# 6. Roadmap and maturity assessment

| Phase | Objective | Status reading from the source set |
| --- | --- | --- |
| 0 | Freeze baseline, source map, and terminology. | Still needed; this consolidated file partially fulfills it. |
| 1 | Stand up shared memory and retrieval on RuVector. | Logical first build step; not evidenced as completed. |
| 2 | Standardize RVF-aligned packaging. | Defined as next major platform asset. |
| 3 | Operationalize agents with governed execution lanes. | Planned; contracts and control model still missing. |
| 4 | Add coherence controls and routing discipline. | Planned after memory behavior is validated. |
| 5 | Map stable contracts to RuVix and hardware alignment. | Future-state only; should not block near-term work. |

Maturity call Sherlock-IT is at a disciplined planning and architecture-baseline stage. The immediate work is not 'add more ideas'; it is 'lock the baseline, define contracts, constrain scope, and build the first RuVector-backed nucleus.'

# 7. Gaps, missing elements, and contradictions

## Missing elements that should be created next

| Priority | Missing element | Why it matters |
| --- | --- | --- |
| P0 | Formal project charter | The overview asks for one, but the source set does not contain a finished charter. |
| P0 | System context and data-flow diagram | Current architecture is described in prose, not in an implementation-ready map. |
| P0 | Approved component/source map | Needed to separate must-use RuVector surfaces from research-only or adjacent repos. |
| P0 | Canonical schemas for evidence, candidate, report, and confidence | Without schemas, Sherlock and MirrorShark remain conceptual. |
| P1 | MirrorShark scoring and calibration spec | Central differentiator, currently undefined. |
| P1 | Truth and source-weighting policy | Needed for probability outputs, evidence ranking, and explainability. |
| P1 | UX/report contract | Needed to make browser extension, dashboard, email, and text outputs coherent. |
| P1 | Privacy and account-linking design | Needed before any linked-account or outbound-report flow is credible. |
| P2 | Kernel/hardware alignment memo | Needed later, but only after platform contracts stabilize. |

## Contradictions and cleanup items found in the source set

| Issue | Observed in the materials | Consolidation decision |
| --- | --- | --- |
| Naming drift | Sherlock It vs Sherlock-IT. | Use Sherlock-IT for the platform name. |
| Mixed document contamination | One file mixes overview, teaching content, unrelated repos, OS concepts, trading tools, and hardware notes. | Split conceptually; keep only baseline-relevant material here. |
| Hardware contradiction | Hardware research note says no verified commercial 257-core match, while mixed notes contain promotional-style 257-core claims. | Treat custom chip claims as unverified research/promotional content, not baseline fact. |
| Markup leakage | citeturn tokens, entity tags, image placeholders, and scraped fragments appear in the notes. | Remove from canonical document. |
| Dependency ambiguity | RuVector, RVF, RuVix, WeftOS, and other repo ideas can blur together. | Separate into current baseline, adjacent options, and deferred research. |
| Implementation evidence gap | Roadmap and concepts are present; runnable proof artifacts are not in the attached set. | Mark maturity honestly as planning-stage. |

# 8. Immediate next actions

- Approve this file as the canonical baseline and use it to replace the fragmented working notes.

- Create a companion source map listing exactly which RuVector surfaces are in scope now, later, and out of scope.

- Write the first formal Sherlock-IT project charter with mission, scope, architecture, non-goals, and ownership.

- Define the minimum investigation data model: claim, evidence item, assumption, hypothesis, contradiction, score, confidence, and report.

- Write the MirrorShark scoring specification before building more UX around probability outputs.

- Prototype only the nucleus first: RuVector-backed memory, retrieval, and one narrow investigation workflow.

- Keep kernel-native and custom-hardware tracks in separate research documents so they do not destabilize execution.

# Appendix A. Source reconciliation

| Source theme | Kept as current-state content | Demoted to research or removed |
| --- | --- | --- |
| Roadmap | RuVector-first, RVF-first, Linux-appliance-first, deferred RuVix and hardware. | None. |
| Executive brief | Multi-agent platform framing and staged adoption. | None. |
| RuVector doc guide | Upstream-doc-first policy and anti-drift rules. | None. |
| Sherlock overview notes | Sherlock Method, MirrorShark concept, UX intent, need for charter. | Generic Sherlock teaching content, unrelated repo inventories, and broad add-on lists. |
| Hardware research | No verified commercial 257-core baseline match; use only as research context. | Any attempt to make hardware claims a current implementation dependency. |

# Appendix B. What changed in this consolidation

- Reorganized the materials into one navigable case file with a single terminology set.

- Separated supported platform decisions from aspirational or unverified content.

- Demoted speculative hardware, unrelated repo lists, and mixed-note contamination out of the baseline.

- Elevated the missing artifacts and unresolved issues into an explicit action list.

- Made the maturity level explicit: architecture baseline, not yet a validated end-to-end system.