Sherlock-IT Platform Roadmap

Phased development roadmap based on accessible research, official RuVector documentation, and current platform notes

Prepared for: Sherlock-it shared drive colleagues
Prepared: April 13, 2026
Source base: official RuVector repository materials, RVF and RuVix documentation, uploaded hardware research note, and Sherlock-it research notes surfaced in this workspace.

Roadmap position This roadmap is intentionally conservative where the research is uncertain. It recommends adoption of the parts that are well-supported now and defers kernel-native or hardware-native ambitions until the platform contracts are stable.

1. Guiding principles

• Local-first and shared-memory-first.

• Use official upstream documentation for implementation decisions.

• Adopt selectively; do not pull the whole RuVector monorepo into scope at once.

• Treat RVF-style portability as a platform asset, not just an implementation detail.

• Separate credible production work from long-range kernel and hardware aspirations.

2. Recommended stack stance

| Layer | Recommendation | Status |
| --- | --- | --- |
| Memory / retrieval | Adopt RuVector first for shared memory, vector retrieval, and graph-adjacent reasoning. | Adopt now |
| Packaging / portability | Use RVF concepts as the packaging and portability substrate. | Adopt now |
| Execution surfaces | Support Linux appliance nodes first; treat browser/mobile as thin clients. | Adopt now |
| Kernel-native model | Track RuVix concepts and primitives, but do not make them the immediate root dependency. | Validate next |
| Custom edge hardware alignment | Continue research, but do not roadmap around a proven off-the-shelf 257-core match that the current sources do not establish. | Defer / research |

3. Phased roadmap

| Phase | Goal | Key work | Primary dependency | Expected output |
| --- | --- | --- | --- | --- |
| 0 | Freeze the baseline | Create one canonical platform baseline, source map, and terminology set. | Current Sherlock-it notes + official repo docs | Shared reference pack for engineering and planning |
| 1 | Stand up the nucleus | Prototype Sherlock shared memory and retrieval on RuVector surfaces. | RuVector core surfaces | Working memory kernel and retrieval prototype |
| 2 | Standardize packaging | Define a portable project unit aligned to RVF concepts. | RVF documentation and examples | Repeatable deployable artifact pattern |
| 3 | Operationalize agents | Reduce agent sprawl into governed execution lanes with shared contracts. | Stable memory, routing, and context model | Usable agent runtime |
| 4 | Add coherence controls | Introduce cut-aware retrieval, boundary handling, and routing discipline where justified. | Validated memory and graph behavior | More reliable cross-domain orchestration |
| 5 | Future-state alignment | Map stable platform contracts to RuVix and hardware-alignment research without blocking delivery. | Prior phases complete | Kernel and hardware alignment spec |

4. Priority decisions

| Decision | Recommendation | Reason |
| --- | --- | --- |
| Primary source of truth | Use official GitHub docs. | Shared Drive notes are valuable, but not upstream truth. |
| First implementation focus | Memory and retrieval before kernel work. | This is the most immediately valuable and best-supported layer. |
| Packaging choice | Adopt an RVF-aligned packaging pattern. | Supports portability, auditability, and cleaner deployment boundaries. |
| Mobile posture | Thin clients first. | Matches the strongest currently credible deployment reading. |
| Hardware posture | Do not anchor roadmap timing to a 257-core product assumption. | The accessible research did not verify a direct commercial match. |

5. Risks and controls

• Risk: documentation drift between internal notes and upstream repo docs. Control: always cross-check implementation decisions in the official repo.

• Risk: over-scoping the monorepo. Control: define a short approved component list and review additions deliberately.

• Risk: premature kernel dependence. Control: keep kernel alignment in a separate stream until platform interfaces stabilize.

• Risk: hardware wish-casting. Control: treat hardware notes as research inputs unless backed by a verified shipping product or validated prototype path.

6. Reference links

Repo root: https://github.com/ruvnet/RuVector - Official source tree

README: https://github.com/ruvnet/RuVector/blob/main/README.md - Primary repo map

Getting Started: https://github.com/ruvnet/RuVector/blob/main/docs/guides/GETTING_STARTED.md - Entry guide

RVF: https://github.com/ruvnet/RuVector/blob/main/crates/rvf/README.md - Packaging/runtime model

RuVix: https://github.com/ruvnet/RuVector/blob/main/crates/ruvix/README.md - Kernel direction